📋 Project Plan ━━━━━━━━━━━━━━━━━━━━━━━━━━ Next.js 14 × Three.js Portfolio Full-Stack → LLM Engineer Transition Showcase 6-WEEK BUILD · MVP → POLISH → LAUNCH

# 1. Project Overview

## 1.1 Objectives

| Primary Goal | Secure GenAI / LLM Engineer roles in India (₹22–40 LPA target) |
| --- | --- |

| Secondary Goal | Demonstrate full-stack depth + Azure + Teams/SharePoint expertise |
| --- | --- |

| Tertiary Goal | Build in public — LinkedIn showcasing the build process |
| --- | --- |

| Target Audience | CTOs, VP Eng, Technical Recruiters at Indian AI-first companies |
| --- | --- |

| Launch Deadline | 6 weeks from project kickoff |
| --- | --- |

| URL Strategy | niharpatel.dev (personal brand domain) |
| --- | --- |

## 1.2 Success Metrics

- Lighthouse scores ≥ 95 Performance, 100 Accessibility/SEO/Best Practices

- Portfolio generates 5+ recruiter messages in first 30 days

- < 2s LCP on 4G mobile (Vercel Analytics)

- Featured in at least 1 developer community (Dev.to / Hashnode article)

- Top 3 Google result for 'Nihar Patel LLM Engineer'

# 2. Technology Stack Decisions

## 2.1 Core Stack

| Category | Technology | Rationale |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | SSR/SSG for SEO, file-based routing, React Server Components |
| 3D Engine | Three.js r159 + @react-three/fiber | Industry standard, GPU-accelerated, declarative via R3F |
| Animations | Framer Motion 10 + GSAP 3 | Framer for UI transitions, GSAP for complex scroll scenes |
| Styling | Tailwind CSS 3.4 + CSS Variables | Utility-first, no runtime overhead, custom design tokens |
| Language | TypeScript 5 (strict mode) | Type safety, better IDE support, professional code quality |
| State | Zustand + React Context | Zustand for global UI state; Context for theme/motion prefs |
| Forms | React Hook Form + Zod | Performant validation, type-safe schemas, zero re-renders |
| Testing | Vitest + Playwright | Unit/integration + E2E for critical paths (contact form, nav) |
| Analytics | Vercel Analytics + custom events | Privacy-friendly, Core Web Vitals tracking built-in |
| Fonts | next/font (Google: Inter, Syne) | Zero-CLS font loading, self-hosted in production |

# 3. 6-Week Sprint Plan

## Week 1 — Foundation & Infrastructure

- Init Next.js 14 project with TypeScript strict mode + ESLint + Prettier

- Configure Tailwind with custom design tokens (colours, fonts, spacing from design doc)

- Setup folder structure as per component architecture spec

- Register domain (niharpatel.dev) + connect to Vercel (preview deploys)

- Implement NavBar skeleton + scroll behaviour

- Create base layout with SEO metadata defaults + JSON-LD schema

- Setup Vitest + Playwright, write smoke tests for navigation

- Git branching strategy: main → develop → feature/* → hotfix/*

## Week 2 — Hero & Three.js Core

- Build HeroParticles Three.js scene (particle system + mouse parallax)

- Create useThreeScene hook (lifecycle: mount, resize, unmount + dispose)

- Implement SceneManager for viewport-based scene activation

- Hero text animations (split-text + typewriter rotating role)

- Implement custom magnetic cursor (desktop only)

- Set up performance tier detection (device capability detection)

- Mobile CSS fallback animations for no-Three.js devices

- Test: FPS measurement on 3 real mobile devices

## Week 3 — Content Sections

- About section: bio copy + SkillSphere Three.js rotating tech orb

- Skills section: 3D bar chart / floating icon cubes with stagger reveal

- Experience section: Timeline component with GSAP draw-on-scroll line

- AI Work section: LLM journey narrative, token animation, transition story

- All sections: scroll-triggered Framer Motion entrance animations

- Write all real content (bio, skills, experience bullet points)

## Week 4 — Projects Showcase

- Build 3 flagship project cards (Teams Copilot, AI Resume Analyzer, Fine-tuning)

- ProjectHologram Three.js effect on hover (holographic card tilt)

- Project modal/expand: Framer AnimatePresence full-detail overlay

- Each project: screenshots, tech stack badges, demo link, GitHub, LLM relevance

- Contact section: ContactRipple Three.js + working form (React Hook Form + Zod)

- Email delivery via Resend API (Next.js server action in /api/contact)

## Week 5 — SEO, Polish & Performance

- Full SEO implementation (see SEO doc): Open Graph, Twitter Card, JSON-LD

- Sitemap.xml + robots.txt generation (Next.js sitemap() export)

- Lighthouse audit → fix all < 95 issues

- Image optimisation: convert all images to WebP/AVIF, add explicit dimensions

- Bundle analysis: next-bundle-analyzer, split Three.js chunks

- Implement scroll progress indicator + section highlight in nav

- Dark/light mode toggle (optional stretch goal)

- Cross-browser testing: Chrome, Firefox, Safari, Edge

## Week 6 — Launch Preparation

- Final content review + copy-edit all text

- Accessibility audit: axe-core scan, keyboard nav test, screen reader spot-check

- Load testing: Playwright concurrent users simulation

- Write launch blog post (Dev.to / Hashnode) with Three.js technique deep-dive

- Prepare LinkedIn announcement with GIF walkthrough

- Domain custom hostname on Vercel + SSL verification

- Set up monitoring: Vercel Analytics + Sentry for JS errors

- LAUNCH 🚀 + submit to portfolio showcases (Awwwards, Bestfolio)

# 4. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Three.js scene drops below 30fps on mobile | High | High | Device detection; CSS fallback; reduce particle count; test on real devices weekly |
| Three.js causes LCP regression (> 2s) | Medium | High | Canvas loads after LCP text; defer canvas with Suspense + lazy import |
| Bundle size exceeds 200KB initial | Medium | Medium | Code-split Three.js; tree-shake unused three modules; use lightweight alternatives |
| Content is too generic, doesn't stand out | Medium | High | Hire copywriter OR use AI to write compelling narrative before coding |
| Contact form spam / abuse | High | Low | Cloudflare Turnstile CAPTCHA + rate limiting on API route |
| Domain not indexed within 2 weeks | Low | Medium | Submit to Google Search Console immediately after launch; request indexing |

# 5. SEO Strategy Overview

Full detail in the Deployment Document. Summary of key pillars:

### Technical SEO

- Next.js App Router generateMetadata() for dynamic, per-page metadata

- Canonical URLs, hreflang for en (single language, but future-proof)

- Structured data: Person, WebSite, SoftwareApplication (projects) JSON-LD

- Core Web Vitals: LCP < 2s, CLS = 0, INP < 100ms

- XML sitemap auto-generated + submitted to Google Search Console

### Content SEO

- Primary keyword cluster: 'LLM Engineer India', 'GenAI Developer', 'Nihar Patel portfolio'

- Secondary: 'React Next.js developer India', 'Azure AI engineer', 'Teams Copilot developer'

- Blog section (future phase): technical articles to drive long-tail traffic

# 6. Definition of Done

A section is 'done' when ALL of the following are true:

- Three.js scene renders at 60fps on desktop, 30fps on mid-tier mobile

- Section passes WCAG 2.1 AA keyboard navigation check

- Section has no console errors or warnings

- Animations respect prefers-reduced-motion

- All images use next/image with WebP format and explicit width/height

- Section content is final (no Lorem Ipsum)

- Unit tests pass for any interactive components

A release is 'done' when ALL of the following are true:

- Lighthouse scores: Performance ≥ 95, Accessibility = 100, Best Practices = 100, SEO = 100

- E2E tests pass on Chrome, Firefox, Safari

- No Sentry errors in last 24h of staging

- Google Search Console shows no crawl errors

- Contact form successfully delivers test email

— End of Project Plan Document —